Student Name:	 Steven Vincent

Start Date: 04/11/2026

End Date: TBD

Overview

This document will used throughout the course and will serve 3 purposes:

- Define the work breakdown (tasks) you need to complete each week

- Track and report the work you accomplish each week

- Assist in replanning your work to complete in subsequent weeks

Instructions/Submissions

You will submit an updated version of this document each week. The document will serve as a weekly status update to accompany your software code files. Instructions for what information to include in each section of the document are included with the individual section.

Submissions will be as follows:

- Week 1: Initial submission – Due Week 1

  - Complete the “Initial Plan” section of the Work Breakdown table for each week of development.

  - Leave all other sections blank

- Week 2: Due Week 2

  - Complete the following sections in the Week 2 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 3: Due Week 3

  - Complete the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 4: Due Week 4

  - Complete the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 5: Due Week 5

  - Complete the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Lessons Learned

Week 2 Development: Creating the Database and Application Framework

This week the focus will be on beginning your application development by creating the database you application will use and creating the application infrastructure. Tasks should define table(s) to be created, contents of those tables, and the pages/files you will create as part of the infrastructure. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| CreateDB | Create the database | By End of week 2 |
| AddDB | Add data to the database | By End of week 2 |
| UploadProj | Upload project progress to github | By end of week 2 |
| Additional Work - work not planned, but that needed to be done |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| CreateDB | 4/20 |
| AddDB | 4/20 |
| UploadProj | 4/20 |

- Work Remaining (copy this to Week 3 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 3 Development: Adding Database Support

This week the focus will be on adding database support to your web application. Support should include database connection processing and all CRUD (Create, Read, Update, Delete) operations you believe will be needed to support your application. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description |  |  | Planned Completion |
| --- | --- | --- | --- | --- |
| Create | Add create function for the cart |  |  | End of week 3 |
| Read | Add read function so stuff can be displayed |  |  | End of week 3 |
| Update | Add update function in cart |  |  | End of week 3 |
| Delete | Add delete function to cart |  |  | End of week 3 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Create | 4/26 |
| Read | 4/26 |
| Update | 4/26 |
| Delete | 4/26 |

- Work Remaining (copy this to Week 4 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 4 Development: Architecture – Applying MVC

This week the focus will be on re-architecting the web application to use the MVC architecture. Your tasks should describe your approach to the re-architecture (re-architect in-place or by starting a new project).  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| CreateM | Create product model | End of week 4 |
| Add | Add everything needed | End of week 4 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 5 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

Week 5 Development: Finalizing the Application

This week the focus will be on finalizing your application development and testing your application.  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Test | Test the application | End of week 5 |
| Style | Add styling to the app so it doesn’t look garbage | End of week 5 |
| Commit | Commit to github |  |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Not Completed

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Lessons Learned

Describe any lessons you learned through the planning and project execution process and anything you would do differently if you were starting over.